## Slide 1: Project: xxxxxx
IE04 Weekly Progress Report
2023/10/11
Team: xxxx

## Slide 2: Activities of Previous Week
Task | Member | Status | Work Hours
Database setup | Hashimoto | 100% | 8:00
Design template update | Tomi | 100% | 7:30
Program start page | Machiya | 100% | 4:00
Program puzzle view page | Machiya | 36% | 5:00
Design quiz effects | Tomi | 100% | 1:30
Program puzzle edit page | Namikawa | 27% | 7:00
Puzzle page DB model modification | Machiya | 80% | 5:00
 |  | Total time: | 38:00

## Slide 3: Plan for This Week
Task | Member | Work Hours
Puzzle page DB model modification | Machiya | 5:00
Program quiz page view function | Machiya | 5:00
Program score page | Hashimoto | 4:00
Program statistics page | Hashimoto | 5:00
Design character icons for quiz | Tomi | 7:00
Program puzzle edit page | Namikawa | 3:00
 | Total time: | 29:00

## Slide 4: Phase Task Board
To Do
In Progress
Program puzzle view page
In Review
Puzzle page DB model modification
Done
Database setup
Design template update
Program start page
Design quiz effects
Program quiz page view function
Program score page
Program statistics page
Design character icons for quiz
Program puzzle edit page

## Slide 5: Issues & Risks (*if any)
Problem
Cause
Possible Solution
Deadline